# Sprint 1

Total Story Points: 10 Estimated Hours: 23  
 Hours taken: 22

## Current Velocity: undefined Story 03: Database design Story Points: 4

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T1 | Design the database | 2 | 2 |
| T2 | Create the database in code | 2 | 10 |
| T3 | Write Test cases | 1 | 1 |
| T4 | Verify story is complete (acceptance test | 1 | 0.5 |
|  | Story Points: 2 Total Hours: | 6 | 13.5 |

## Story 13: Create customer account Story Points: 2

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T5 | Create a form on the website that can create new database entries | 2 | 1 |
| T6 | Write Test cases | 2 | 1 |
| T7 | Verify story is complete (acceptance test | 1 | 0.5 |
|  | Story Points: 2 Total Hours: | 5 | 2.5 |

## Story 09: Edit customer information form Story Points: 2

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T8 | Create a page in the website with a form for altering user data | 1 | 1 |
| T9 | Write Test cases | 2 | 1 |
| T10 | Verify story is complete (acceptance test | 1 | 0.5 |
|  | Story Points: 2 Total Hours: | 4 | 2.5 |

## Story 22: Website home page Story Points: 2

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T11 | Design a Home page for the service | 3 | 1.5 |
| T12 | Ensure it’s compatible with mobile devices | 2 | 0.5 |
| T13 | Write Test cases | 2 | 1 |
| T14 | Verify story is complete (acceptance test | 1 | 0.5 |
|  | Story Points: 2 Total Hours: | 8 | 3.5 |