# Sprint 2

Total Story Points: 23 Total Hours: 50  
Hours taken: 53

## Current Velocity: 0.71

## Story 20: Update Delivery Request Form Story Points: 4

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T1 | Create a form on the website that can update existing database entries | 2 | 4 |
| T2 | Write test cases | 2 | 1 |
| T3 | Verify story is complete(acceptance test) | 1 | 0.5 |
|  | Story Points: 4 Total Hours: | 5 | 5.5 |

## Story 12: Package Delivery Cost Estimator Story Points: 2

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T4 | Create a cost per weight table | 1 | 6 |
| T5 | Link the weight given in the form to call a given cost | 2 | 6 |
| T6 | Write test cases | 2 | 1 |
| T7 | Verify story is complete(acceptance test) | 1 | 0.5 |
|  | Story Points: 4 Total Hours: | 6 | 13.5 |

## Story 21: Special Requirements Section Story Points: 2

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T8 | Add a section on the form for special requirements | 2 | 1 |
| T9 | Write test cases | 2 | 1 |
| T10 | Verify story is complete(acceptance test) | 1 | 0.5 |
|  | Story Points: 4 Total Hours: | 5 | 2.5 |

## Story 23: Separate Website Sections Story Points: 2

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T11 | Create a secure admin only section of the website | 2 | 2 |
| T12 | Write test cases | 2 | 1 |
| T13 | Verify story is complete(acceptance test) | 1 | 0.5 |
|  | Story Points: 4 Total Hours: | 5 | 3.5 |

**Story 01: Record delivery information Story Points: 1**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T14 | Edit the website to allow looking up of Package information. | 1 | 1 |
| T15 | Write Test cases | 1 | 1 |
| T16 | Verify story is complete (acceptance test) | 1 | 0.5 |
|  | Story Points: 1 Total Hours: | 3 | 2.5 |

## Story 06: View daily deliveries Story Points: 1

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T17 | Edit the website to allow looking up of all entries in package delivery with a date filter | 2 | 3 |
| T18 | Write Test cases | 2 | 1 |
| T19 | Verify story is complete (acceptance test | 1 | 0.5 |
|  | Story Points: 1 Total Hours: | 5 | 4.5 |

## Story 04: Customer delivery details form Story Points: 2

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T20 | Create a form for customers to enter delivery details | 1 | 1 |
| T21 | Write Test cases | 2 | 1 |
| T22 | Verify story is complete (acceptance test | 1 | 0.5 |
|  | Story Points: 2 Total Hours: | 4 | 3.5 |

## Story 24: Managing company employees Story Points: 4

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T26 | Create a form for adding company employees in the manager section of the webpage | 1 | 2 |
| T27 | Create a form for editing company employees in the manager section of the webpage | 1 | 2 |
| T28 | Create a form for deactivating company employees in the manager section of the webpage | 1 | 2 |
| T29 | Write Test cases | 2 | 1 |
| T30 | Verify story is complete (acceptance test | 1 | 0.5 |
|  | Story Points: 4 Total Hours: | 6 | 7.5 |

**Story 07: Delivery request form Story Points: 4**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T23 | Create a form for clients to request deliveries | 1 | 2 |
| T24 | Write Test cases | 2 | 1 |
| T25 | Verify story is complete (acceptance test | 1 | 0.5 |
|  | Story Points: 4 Total Hours: | 4 | 3.5 |

## Story 02: Package information lookup (Part 1) Story Points: 1

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T31 | Allow users to lookup information about their packages | 2 | 3 |
| T32 | Allow users to edit information about their packages | 2 | 2 |
| T33 | Write test cases | 2 | 1 |
| T34 | Verify story is complete(acceptance test) | 1 | 0.5 |
|  | Story Points: 1 Total Hours: | 7 | 6.5 |

## Story 08: Mobile Application Functionality Story Points: 2

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T16 | Ensure that delivery information is recordable when the website is accessed on a mobile device | 5 | 2 |
| T17 | Write test cases | 1 | 1 |
| T18 | Verify story is complete | 0.5 | 0.5 |
|  | Story Points: 1 Total Hours: | 6.5 | 3.5 |

## 