## Sprint 3

Total Story Points: 19 Total Hours: 62  
Hours taken: 62

Current Velocity: 1.64  
**Story 01: Record delivery information\***  **Story Points: 1**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T1 | Create a form for recording delivery information | 5 | 3 |
| T2 | Store the information from the form in the database | 4 | 5 |
| T3 | Write Test cases | 1 | 1 |
| T4 | Verify story is complete (acceptance test) | 0.5 | 0.5 |
|  | Story Points: 1 Total Hours: | 10.5 | 9.5 |

## Story 02: Package information lookup part 2\* Story Points: 1

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T5 | Let only the owner lookup information about all packages | 6 | 4 |
| T6 | Write test cases | 2 | 1 |
| T7 | Verify story is complete(acceptance test) | 0.5 | 0.5 |
|  | Story Points: 1 Total Hours: | 8.5 | 5.5 |

## Story 05: Label printing\* Story Points: 2

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T8 | Retrieve relevant information about packages | 4 | 4 |
| T9 | Create logic to format the information into sticker form | 5 | 8 |
| T10 | Add a “create sticker” to the package information lookup page | 1 | 1 |
| T11 | Writ test cases | 1 | 1 |
| T12 | Verify story is complete(acceptance test) | 0.5 | 0.5 |
|  | Story Points: 2 Total Hours: | 11.5 | 14.5 |

## Story 06: View daily deliveries\* Story Points: 1

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T13 | Allow the owner and employees to view which deliveries need to be made on that day | 4 | 8 |
| T14 | Write Test cases | 1 | 1 |
| T15 | Verify story is complete (acceptance test | 0.5 | 0.5 |
|  | Story Points: 1 Total Hours: | 5.5 | 9.5 |

## Story 19: Delivery Delay notifications Story Points: 4

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T19 | Add an email notification system for alerting users to delays in the delivery of their package | 5 | 4 |
| T20 | Write test cases | 1 | 1 |
| T21 | Verify story is complete | 0.5 | 0.5 |
|  | Story Points: 1 Total Hours: | 6.5 | 5.5 |

## Story 10: Package Delivery notifications Story Points: 6

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T22 | Add an email notification system for notifying users when their delivery is completed | 5 | 6 |
| T23 | Write test cases | 1 | 1 |
| T24 | Verify story is complete | 0.5 | 0.5 |
|  | Story Points: 1 Total Hours: | 6.5 | 7.5 |

## 

## Story 11: Package Delivery Status Story Points: 2

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T25 | Add a form on the website for users to view the status of their package | 5 | 5 |
| T26 | Write test cases | 1 | 1 |
| T27 | Verify story is complete | 0.5 | 0.5 |
|  | Story Points: 1 Total Hours: | 6.5 | 6.5 |

## 