## Sprint 4

Total Story Points: 15 Total Hours: 29

Hours taken: 44.5

## Current Velocity: 1.36

## Story 10: Package Delivery Notifications\* Story Points: 4

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T1 | Add an email notification system for notifying users when their delivery is completed | 5 | 8 |
| T2 | Write Test cases | 1 | 1 |
| T3 | Verify story is complete (acceptance test) | 0.5 | 0.5 |
|  | Story Points: 1 Total Hours: | 6.5 | 9.5 |

## Story 19: Delivery Delay notifications\* Story Points: 4

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T4 | Add an email notification system for alerting users to delays in the delivery of their package | 5 | 9 |
| T5 | Write test cases | 1 | 1 |
| T6 | Verify story is complete | 0.5 | 0.5 |
|  | Story Points: 1 Total Hours: | 6.5 | 10.5 |

## Story 20: Update Delivery Request Form\* Story Points: 4

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T7 | Create a form on the website that can update existing database entries for users to modify their order information | 2 | 4 |
| T8 | Write test cases | 2 | 1 |
| T9 | Verify story is complete(acceptance test) | 1 | 0.5 |
|  | Story Points: 4 Total Hours: | 5 | 5.5 |

## Story 06: View daily deliveries\* Story Points: 1

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T10 | Edit the website to allow looking up of all entries in package delivery with a date filter | 2 | 4 |
| T11 | Write Test cases | 2 | 1 |
| T12 | Verify story is complete (acceptance test | 1 | 0.5 |
|  | Story Points: 1 Total Hours: | 5 | 5.5 |

## Story 12: Package Delivery Cost Estimator\* Story Points: 2

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T13 | Create a cost per weight table | 1 | 6 |
| T14 | Link the weight given in the form to call a given cost | 2 | 6 |
| T15 | Write test cases | 2 | 1 |
| T16 | Verify story is complete(acceptance test) | 1 | 0.5 |
|  | Story Points: 4 Total Hours: | 6 | 13.5 |